# SMARTBRIDGE — Let's Bridge the Gap

- Date: 29 September 2026

- Team ID: SWTID-2026-9519

- Project Name: LegalEase: AI-Powered Legal Document Generator

- Maximum Marks: 5 Marks

## Initial Project Planning Template (Product Backlog & Sprint Schedule)

LEGAL EASE — AI-Powered Legal Document Generator

Product Backlog, Sprint Schedule, and Estimation: Use the template below to create a product backlog and sprint schedule for LegalEase.

### Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Environment & Config | USN-1 | As a developer, I can configure the .env file to securely store the GEMINI_API_KEY. | 2 | High | Team Member 1 | 01-Oct-2026 | 07-Oct-2026 |
| Sprint-1 | Core API Backend | USN-2 | As a user, I can send a POST request to /generate with document parameters to receive AI output. | 3 | High | Team Member 2 | 01-Oct-2026 | 07-Oct-2026 |
| Sprint-1 | Request Validation | USN-3 | As a system, I validate incoming JSON payloads using Pydantic models (backend/models.py). [ | 2 | High | Team Member 1 | 01-Oct-2026 | 07-Oct-2026 |
| Sprint-2 | Input Sanitization | USN-4 | As a system, I sanitize user text inputs using helper functions (utils/sanitizer.py) before generation. | 2 | Medium | Team Member 3 | 08-Oct-2026 | 15-Oct-2026 |
| Sprint-2 | Frontend UI | USN-5 | As a user, I can interact with the Streamlit interface (frontend/app.py) to input document details. | 3 | High | Team Member 2 | 08-Oct-2026 | 15-Oct-2026 |
| Sprint-2 | AI Prompt Integration | USN-6 | As a system, I construct structured legal prompts and invoke the gemini-1.5-pro model. | 5 | High | Team Member 3 | 08-Oct-2026 | 15-Oct-2026 |